## Slide 1: Computing Journal

## Slide 2: 25/07/2025 (Whole Group)
First Period Working on our project, struggled with what to do, started with a recipe ai but ended on a student attendance tracker called Class View AI, made all of our documents including a gantt chart, this journal as well as our proposal form.

## Slide 3: 28/7/2025 (Anthony Individual)
Second Period I began working on the survey, the purpose of this survey is for teachers to answer questions that revolve around marking the roll. Struggled with some questions I could ask teachers that revolve around marking the roll.

## Slide 4: THOMAS 28/7/25
I worked on the google doc and I filled in the target audience for this product and the resources we used

## Slide 5: Aden 27/07/25
Today I worked on the gantt chart, where I continued to add more steps to the list. I also started the research for the project, the research will includes definitions, other background information, as well as items we will need to build it. Not much else of note happened.

## Slide 6: 29/7/2025 (Anthony,George,Thomas)
Us three worked on the questions for the google form, We struggled to come up with some interesting questions and would give us a good amount of information to work from, to see if our concept is useful.

## Slide 7: 29/7/2025 - Aden Mustafa
Today I worked on finishing off the gantt chart, s that way the group could have a clear and concise idea of what we need to do.

## Slide 8: 31/7/25 (Whole Group)
George worked on a powerpoint presentation where all of our research and work for the entire project will go, we also started to decide what other parts of the project were working on for example Thomas is going to start drawing and sketching designs.

## Slide 9: 1/8/25 (Whole Group)
We discussed the placement of the camera design and the equipment that we are going to need. Thomas began working on the sketch for our Class View ID design.

## Slide 10: Thomas 5/8/25
Drew designs of the camera and its function next to the classroom door
Thomas 12/8/25
Uploaded it to the github

## Slide 11: 12/8/25 (George,Thomas,Anthony)
We worked on Some of the components that we need for the project and finialised our design as well as uploaded some work that we forgot to upload.